Week 3 Online Modules

This week's lecture and workshop focuses on common methods and techniques used for stakeholder analysis. The learning outcomes are the ability for you to:

- Understand the purpose and importance of stakeholder analysis

- Describe the process of stakeholder analysis

- Describe tools and methodologies available for each process of stakeholder analysis

- Determine what input is needed for stakeholder analysis and how it is obtained

- Identify, assess and prioritise stakeholders given a scenario

- Describe challenges and limitations to stakeholder analysis

Note of Chapters 4

1. Stakeholder Identification

Identify all individuals, groups, and entities that can affect or may be affected by the project process or its deliverables. Both current and potential stakeholders should be considered.

Useful identification methods include:

•	Asking project team members and project owners for suggestions

•	Reviewing the project life cycle and related activities

•	Consulting stakeholder checklists and registers from similar projects

•	Asking identified stakeholders to suggest additional stakeholders

•	Having experts validate the stakeholder list

Stakeholders may be grouped when they share similar characteristics, but important individuals should be analyzed separately when their influence or interests differ. The information should be recorded in a Stakeholder Register.

2. Stakeholder Assessment

Assessment focuses on understanding what each stakeholder contributes, wants, fears, and can do to support or hinder the project.

Key questions include:

•	What minimum contribution is required from the stakeholder?

•	What benefits, requirements, and wishes does the stakeholder have?

•	What concerns or potential disadvantages do they perceive?

•	What is their potential to help the project?

•	What is their potential to harm or delay the project?

•	What resources, relationships, or coalitions can they use?

Stakeholders can be classified according to their help and harm potentials:

•	Key Players: High help potential and high harm potential

•	Resourceful Stakeholders: High help potential and low harm potential

•	Show Stoppers: Low help potential and high harm potential

•	Marginal Stakeholders: Low help potential and low harm potential

These categories may change across project phases and issues.

Useful assessment tools include:

•	Stakeholder Management Webs

•	Stakeholder Commitment Matrices

•	Attitude–Information Grids

•	MoSCoW prioritization

•	Requirement and preference sorting techniques

•	Scenario Development and Stakeholder Reflections

Information can come from primary data, secondary data, or assumptions. Interviews, workshops, and direct interaction often produce richer information and can improve stakeholder engagement, but assumptions should be treated cautiously because they may be inaccurate.

3. Stakeholder Prioritization

Because project resources are limited, stakeholders must be prioritized according to their need for management attention. Before making trade-offs, the project team should look for win–win solutions.

Common prioritization tools include:

•	Power–Interest Grid: Classifies stakeholders as Players, Context Setters, Subjects, or the Crowd

•	Stakeholder Potential Graph: Maps stakeholders according to their ability to help and harm

•	Potential and Attitude Cube: Adds stakeholder attitude as a third dimension

•	Assessments of claim urgency and legitimacy

Stakeholders with negative attitudes and high harm potential require urgent attention. However, stakeholders classified as low priority should still be monitored because their influence, interests, or attitudes may change.

Main Takeaway

Stakeholder analysis is not a one-time planning activity. Stakeholders, expectations, relationships, and levels of influence change throughout the project. Analysis should therefore be repeated regularly, integrated with stakeholder engagement activities, and documented carefully while protecting sensitive information.

Note of Slides

1. Purpose of Stakeholder Analysis

Project stakeholder analysis helps the project team understand:

•	Potential threats and opportunities

•	Stakeholders who may support, withhold, withdraw, or oppose contributions

•	Which stakeholders require the most attention

•	How to interact with different stakeholders

•	Stakeholders’ motivations, interests, concerns, and attitudes

Managing stakeholder relationships is central to effective stakeholder management. Analysis should be conducted throughout the project because stakeholder influence and relevance may change over time.

2. Stakeholder Analysis Framework

Stakeholder analysis consists of three main stages:

A. Stakeholder Identification

The key question is:

Who can affect or be affected by the project, its processes, or its deliverables?

Possible identification methods include:

•	Consulting project team members and project owners

•	Reviewing organizational checklists, templates, and PMO records

•	Brainstorming across the entire project life cycle

•	Reviewing stakeholder registers from similar or previous projects

•	Using snowball techniques by asking identified stakeholders to name others

•	Consulting advisory groups and external experts

•	Validating the stakeholder list with experienced professionals

The appropriate level of aggregation should also be considered. Stakeholders may be analyzed individually, as organizations, or as broader groups, depending on the project context.

B. Stakeholder Assessment

Assessment determines:

•	The minimum contribution required from each stakeholder

•	Their requirements, wishes, and concerns

•	Their motivations and expectations

•	Their potential to help or harm the project

Useful assessment tools include:

•	Stakeholder registers

•	Help–Harm Potential Matrix

•	Stakeholder Management Web

•	Stakeholder Commitment Matrix

•	Attitude–Information Grid

•	Rich Pictures

•	CATWOE analysis

•	Porter’s Five Forces

CATWOE considers:

•	Customers — the end users

•	Actors — those who perform project activities

•	Transformation — how inputs are transformed into outputs

•	Worldview — the broader organizational and social context

•	Owner — the person or organization with authority over the system

•	Environmental Constraints — regulations, resources, ethics, and other limitations

Stakeholder information can be collected through:

•	Primary data

•	Secondary data

•	Assumptions

Primary data methods include interviews, informal meetings, stakeholder reflections, scenario development, group brainstorming, and prioritization techniques such as MoSCoW:

•	Must have

•	Should have

•	Could have

•	Won’t have

C. Stakeholder Prioritization

Prioritization identifies which stakeholders currently need the greatest attention. It involves:

•	Addressing stakeholders’ wishes and concerns

•	Seeking win–win outcomes

•	Negotiating and making compromises

•	Balancing stakeholder needs with available resources

Common prioritization tools include:

•	Power–Interest Grid

•	Help–Harm Potential Graph

•	Help–Harm Potential and Attitude Cube

•	Stakeholder Management Web

A stakeholder may have both high potential to help and high potential to harm. Therefore, stakeholders should not be classified only as supporters or opponents. Their influence, attitude, and possible impact must be considered together.

3. Key Challenges

Stakeholder analysis faces several challenges:

•	It is an iterative process rather than a one-time activity.

•	Stakeholder relationships exist within complex social systems.

•	Project scope may be unclear during the early stages.

•	Stakeholder relevance and expected contributions may change.

•	Stakeholder information may be sensitive or confidential.

•	Recording negative assessments of influential stakeholders may create ethical and management concerns.

4. Main Takeaway

Effective stakeholder analysis requires the project team to continuously identify, assess, and prioritize stakeholders. The process should combine structured tools with direct communication and professional judgment. The ultimate goal is to understand stakeholder relationships, secure the contributions needed for project success, reduce potential harm, and develop appropriate engagement strategies.